## Slide 1
SupplyChainIQ
Fulfillment, Demand & Profitability Intelligence Platform
A 3-person, 4-6 week analytics project built like an internal operations product — not a one-off dashboard.
RAW
transactions
CLEAN
Python + QA
MODEL
SQL + dbt
ANALYZE
SQL + KPIs
ACT
Power BI
~180K transactions
No ML in scope
6 decision areas
1 portfolio release
TEAM PITCH • PROPOSED PROJECT
Notes: Open with the outcome: this is not “another Power BI project.” The goal is to build a small analytics product end to end. Emphasize three constraints: three people, eight weeks, no machine learning.

## Slide 2
THE OPPORTUNITY
Why this project is worth doing
We already know how to clean data and build dashboards. This project adds the missing middle: a real analytical data model, stronger SQL, reproducible transformations, and team delivery.
What we already know
Python / Pandas cleaning and validation
Power BI reporting and business KPIs
GitHub documentation and project reporting
Working as a small analytics team
What SupplyChainIQ adds
SQL + star-schema design
dbt-style staging and analytical marts
Advanced SQL: windows, CTEs, trends, ranking
Pull requests, reviews, testing and integration
Operations-focused recommendations — not just charts
Portfolio upgrade: dashboard → analytics platform
Notes: Position the project as a deliberate skill upgrade. We are not repeating the GTA project with a different dataset. We are adding database design, dbt-style transformations, advanced SQL, QA across layers, and a more operational business problem.

## Slide 3
BUSINESS PROBLEM
Start with the management decision — not the chart
“Where are we losing time and money — and what should operations do first?”
1
Late deliveries
Which markets, regions, categories and shipping modes miss service expectations?
2
Unclear root causes
Is the problem the logistics network, the promised SLA, or a specific operating combination?
3
Profit leakage
How much revenue and profit are tied to delayed orders, heavy discounts or loss-making products?
4
Weak demand visibility
Which categories are growing, declining or seasonal — and where should operations prepare?
The project succeeds only if the dashboard changes what an operations manager would investigate next.
Notes: Frame the project as decision support. This avoids a common portfolio problem: starting with visuals instead of decisions. The core management question is the anchor for all six analytical areas later.

## Slide 4
CREDIBILITY FIRST
Scope discipline: what V1 can prove
The public dataset is strong for demand, sales, profitability and fulfillment — but it does not contain true on-hand inventory and supplier replenishment history. We should never claim what the data cannot support.
V1 — We can measure
Late-delivery and on-time performance
Scheduled vs actual shipping variance
Revenue / profit exposed to service problems
Discounts, margin and loss-making products
Product, customer, market and regional trends
Demand seasonality and month-over-month change
Not until we have real inventory data
True stockout rate
Inventory turnover / days of inventory
Safety stock and reorder point
Supplier lead-time performance
On-hand inventory optimization
“What should we reorder tomorrow?” recommendations
NO MACHINE LEARNING
Phase 2: use the finished prototype to approach a local retailer, food bank, e-commerce seller or distributor for anonymized inventory / order data.
Notes: This slide is important. It shows we care about analytical honesty. We deliberately remove machine learning from scope. We also separate observed analysis from a possible Phase 2 inventory module if a real organization gives us true stock and replenishment data.

## Slide 5
DECISION FRAMEWORK
Six questions drive the analysis
01
Fulfillment
Where are late deliveries concentrated?
On-time %, Late %, Cancellation %
02
SLA realism
Are promised shipping times achievable?
Actual − Scheduled shipping days
03
Profitability
Where is margin being destroyed?
Revenue, Profit, Margin, Discount
04
Product performance
What sells — and what actually makes money?
Volume × Profitability segmentation
05
Demand trends
What is growing, declining or seasonal?
MoM / YoY / rolling averages
06
Management priority
What should operations investigate first?
Service problem × financial exposure × volume
Priority is a transparent business rule — not a black-box prediction.
Notes: Walk the team through the six questions quickly. Stress that question six is the “advanced” layer: a transparent prioritization matrix, not machine learning. We can defend every recommendation.

## Slide 6
ARCHITECTURE
The product: one reproducible analytics pipeline
Raw data
DataCo files
1
Clean + validate
Python / Pandas
2
Store
GitHub
3
Transform
dbt + SQL
4
Analyze
SQL marts / KPIs
5
Decide
Power BI
6
Star schema — Power BI connects to modeled data, not one giant CSV
fact_order_items
dim_date
dim_customer
dim_product
dim_geography
dim_shipping
Core stack
Python
GitHub
dbt Core
Advanced SQL
Power BI
Git / GitHub
Stretch only after the local MVP works: Azure Blob / Azure SQL / Data Factory.
Notes: The architecture is intentionally realistic but contained. Local first. Power BI should sit on a modeled SQL layer. dbt is the new skill. Azure is a stretch goal only after the MVP works.

## Slide 7
DECISION EXPERIENCE
What the finished Power BI product should feel like
SUPPLYCHAINIQ / EXECUTIVE OVERVIEW
$XX.XM
Revenue
$X.XM
Profit
XX.X%
On-time %
$X.XM
Revenue at risk
Revenue & profit trend
Top operational priorities
Europe / Cat A
Critical
LATAM / Cat B
High
US / Cat C
Monitor
Six pages
01
Executive Overview
02
Fulfillment & SLA
03
Profitability
04
Product & Market
05
Demand & Trends
06
Operations Priority
Every page must answer: “What decision does this visual support?”
Notes: This is the outcome the team can picture. It is not about cramming charts onto six pages. The sixth page — Operations Priority — is the differentiator: it turns findings into an ordered list of areas management should investigate.

## Slide 8
TEAM MODEL
A clear three-person split — with shared ownership
Project Lead + Analytics Lead
Proposed owner: me
Scope + KPI definitions
Star-schema architecture
Advanced SQL + fulfillment analysis
Operations prioritization
PR / SQL review + integration
Final recommendations + presentation
Data / ETL Analyst
Member 2
Data profiling
Python cleaning pipeline
Data-quality validation
SQL loading
dbt staging / transformations
Pipeline documentation + tests
BI / Business Analyst
Member 3
Exploratory analysis
Power BI model + DAX
Product / category analysis
Demand and trend analysis
Dashboard UX
Executive visual storytelling
SHARED: SQL contributions • data-quality decisions • code review • QA • README • business recommendations • final demo
Notes: The roles are proposed, not silos. Everyone writes SQL and participates in findings. Nobody disappears for six weeks and returns with a separate piece. Major work moves through pull requests and peer review.

## Slide 9
EXECUTION PLAN
4-6 weeks from kickoff to portfolio release
1
Charter + KPIs
Business questions
Data dictionary
2
Clean + validate
Data quality
Cleaning rules
3
Database + model
SQL
Star schema + dbt
4
Fulfillment
SLA / late delivery
SQL findings
5
Profitability
Product / market
Financial exposure
6
Demand trends
Seasonality
SQL / Python trends
7
Power BI + QA
Dashboard MVP
Reconcile totals
8
Release
Recommendations
README + demo
Lightweight team rhythm
30-min weekly sync • GitHub board: Backlog → Ready → In Progress → Review → Done • Feature branches + pull requests • major merges reviewed
Notes: Eight weeks is long enough to build something real without becoming a six-month platform. Keep meetings light: 30 minutes, blockers and decisions. Use GitHub issues and PRs so collaboration itself becomes part of the portfolio story.

## Slide 10
SUCCESS CRITERIA
Definition of done: what we should actually ship
Data product
Portfolio release
✓
Automated cleaning + validation pipeline
✓
SQL analytical database
✓
Star schema + dbt transformation layer
✓
15+ meaningful SQL analyses
✓
Documented data-quality rules
✓
6-page Power BI decision dashboard
✓
Python / SQL / Power BI totals reconciled
✓
Architecture diagram + data dictionary
✓
Executive recommendations
✓
README + 5–10 minute demo / presentation
QA rule: if Python ≠ SQL ≠ Power BI, we do not ship.
Notes: Use this as the agreement on scope. “Done” is not a PBIX file. We need a reproducible database, transformations, SQL analysis, documentation, QA, recommendations, and a demo.

## Slide 11
THE PAYOFF
Why this is a strong project for all three of us
Interview story
We can explain an end-to-end analytics product: requirements → data quality → relational model → SQL → Power BI → recommendations.
Real collaboration
Git issues, feature branches, PR reviews, integration and shared QA create evidence of how we work on a team.
Technical depth
Advanced SQL, PostgreSQL, dbt, star-schema design and KPI reconciliation go beyond a typical dashboard portfolio project.
Real-world path
Once the prototype exists, we can approach a local organization and plug in genuine inventory / replenishment data as Phase 2.
The resume story: “Led a 3-person team building an end-to-end supply-chain analytics platform using Python, PostgreSQL, dbt, SQL and Power BI.”
Notes: This is the team-benefit slide. The point is not only one person’s resume. Each member gets a clear technical ownership area plus experience working through integration, review and business storytelling.

## Slide 12
The ask
Are we willing to commit to 4-6 week build and run it like a small analytics team?
1
Lock the scope
No ML. V1 = fulfillment, profitability, demand trends and operations priority.
2
Choose roles
Lead / Analytics • Data / ETL • BI / Business — with shared SQL and QA.
3
Kick off Week 1
Create repo + GitHub board, read the dataset, write the charter, define KPIs and sketch the ERD.
DataCo SMART Supply Chain • Phase 1 dataset
Local organization outreach • Phase 2
8 weeks • 3 people • 1 release
Notes: Close by asking for commitment, not feedback on colors. If everyone agrees on scope and eight weeks, the immediate next step is Week 1: repo, board, charter, KPI definitions, data dictionary and ERD sketch.